## Slide 1: Update GOMC/GOMA Website
Jim Cradock and Prassede Vella
March 5, 2014

## Slide 2
Phase | Description | Status
1 | Develop the design and create the GOMC home page and decide on the main tabs | Completed
2 | Develop content of main website (including GOMA page) | In progress
3 | Develop committee website | ESIP - completed
 |  | Climate Network – almost completed
 |  | Habitat Restoration – In progress
 |  | CMSP, Gulfwatch, State of Gulf – not yet started

## Slide 3: Timeline
Moving all content of main pages: mid-March
Content revision:
  Draft preparation – ongoing/end March
  Draft circulation for comment/input – April to mid-May
  Final draft – end-May
Aligning message of website with anniversary messaging

## Slide 4: Next Steps
Revision of content:
  Volunteers (mid-March to April)
  Committee pages (end March to April)
    SOG (Heather/Melanie)
    Gulfwatch (Peter/Christian)
    CMSP (Tim/Betsy)
  Circulate draft to WG for feedback (May)